Minutes of Meeting

TICVAI Follow-up — UI/UX Planning Discussion

| Date | 31 July 2026 | Project | TICVAI |
| --- | --- | --- | --- |
| Meeting Type | Follow-up Discussion — UI/UX Planning | Prepared by | Chitrangi Mestry |

## Primary Objective

To confirm the adjusted session scope, align on the plan for the upcoming UI/UX walkthrough, and agree on next steps for wireframe development and team communication.

## Participants

- TICVAI Team

- Softlabs Team

## Agenda

- Confirm session scope adjustment (multi-tenancy already covered)

- Discuss UI/UX walkthrough scheduling

- Discuss wireframe development approach

- Review reference application UI flow shared by Softlabs

- Discuss application flow structure (ticketing, seat assignment)

- Align on email communication protocol

# Discussion Summary

1. Session Scope Adjustment

Chinmay Parab opened the call by noting that multi-tenancy had already been covered in a previous session, so it would not be necessary to revisit it. As a result, he flagged that today's session would be comparatively shorter than originally planned. He then raised, ahead of the main discussion, whether the team could hold a dedicated UI/UX session on Monday.

2. UI/UX Session Confirmation & Wireframe Approach

Qossai confirmed this was fine. Chinmay clarified the reasoning: rather than waiting for a formal UI/UX session to begin design work, he wanted the team to start preparing wireframes in parallel as the sessions progress, so design work is not delayed. Both agreed to keep the dedicated UI/UX walkthrough for Monday while wireframing starts in the background.

3. Reference UI Flow Query

Aishwarya More, joining as Softlabs' designer, referred to a link Qossai had shared in a prior call showing a similar system his team had previously built. She confirmed she had reviewed the UI flow in that reference, and asked directly whether the new TICVAI platform's flow would follow the same structure, or whether changes were expected — flagging this as something to clarify before wireframing begins in earnest.

4. Application Flow & White-Label Requirements

Later in the call, Qossai responded to Aishwarya's question directly. He was candid that the TICVAI team does not have hands-on UI/UX design experience for this type of product, and asked Softlabs to advise on which elements of the reference flow could or should change. He described the target product as a white-label application supporting both B2C and B2B mobile use cases, built around three to four distinct flows. He gave two concrete examples:

- An admission ticket flow

- A seat assignment flow, which follows a "select time, then select seat" sequence, since the two steps require different screens

Qossai proposed that on Monday, the TICVAI team would walk Softlabs through their vision for the application in more detail, using examples to illustrate the intended experience for each flow.

5. Design Collaboration & Information Sharing

Chinmay confirmed that Aishwarya More, Softlabs' designer, would be part of the Monday session. He offered to proactively share the list of the application's pages/screens with the TICVAI team ahead of time, and invited TICVAI to flag any specific frames or devices they wanted more clarity on in advance, rather than during the walkthrough itself. Qossai acknowledged this.

6. Email Communication Protocol

Allam raised a process concern: emails from Chinmay had been arriving under the same recurring subject line, which made it difficult for the TICVAI team to locate the content of a specific email later. He asked that Chinmay use a clear, distinct subject line per topic going forward, and keep separate threads for separate matters so they are easier to track down and close out.

Chinmay agreed, and noted that he had previously been instructed by Makrand to keep all communication within a single thread — but confirmed that going forward he would create separate, clearly subject-lined threads for topic-specific items, such as UI/UX-related or architecture-related matters.

# Decisions Made

- Multi-tenancy will not be revisited, as it was already covered in a previous session

- A dedicated UI/UX walkthrough is scheduled for Monday, 3 August 2026

- Wireframe development will begin in parallel with ongoing sessions, rather than waiting for the UI/UX session

- TICVAI will present their application vision and concrete flow examples (admission ticket, seat assignment, etc.) during Monday's session

- Chinmay will proactively share the application page/screen list with TICVAI ahead of Monday's session

- Going forward, all emails will use clear, topic-specific subject lines with separate threads per topic — a change from the previous single-thread approach

# Action Items

| Action Item | Owner | Status |
| --- | --- | --- |
| Share list of application pages/screens with TICVAI team | Chinmay Parab | Pending |
| Send follow-up email flagging areas needing clarity on UI/UX | Chinmay Parab | Pending |
| Prepare and present UI/UX vision and application flows (admission ticket, seat assignment, etc.) | TICVAI Team | Pending |
| Confirm whether reference UI flow (shared link) will be reused or modified | Aishwarya More & TICVAI Team | Pending |
| Begin wireframe development in parallel with ongoing sessions | Softlabs Design Team | In Progress |
| Use clear, topic-specific subject lines for future email threads | Both Teams | Ongoing |

# Next Meeting

Date:  Monday, 3 August 2026

Time:  To be confirmed

Planned Topics

- UI/UX walkthrough

- TICVAI's vision for application flows (admission ticket, seat assignment, and related flows)

- Wireframe review

# Closing Remarks

The meeting concluded with agreement to defer the multi-tenancy discussion, hold a dedicated UI/UX walkthrough on Monday, and begin wireframe development in parallel in the meantime. Both teams also aligned on adopting clearer, topic-specific email communication going forward, replacing the previous single-thread approach.