Minutes of Meeting

Tracker Review & Guest Mobile App Redesign Walkthrough

| Date | 30-September-2026 | Project | TICVAI |
| --- | --- | --- | --- |
| Meeting Type | Tracker Review & Guest Mobile App Redesign Walkthrough | Prepared by | Chitrangi Mestry |

Primary Objective

To review the project tracker and align on current status and ownership across outstanding items, walk through the significantly revised guest mobile app design, flag open questions requiring TICVAI's input (invoicing/taxation, biometric consent for minors), and agree a recurring cadence for tracker review going forward.

Participants

- TICVAI Team

- Softlabs Team

Agenda

- AI model billing — brief carryover, deferred to the AI workshop

- Project tracker walkthrough — current status across modules

- Open questions flagged by Chinmay — invoicing/taxation and biometric consent for minors

- Guest mobile app — revised design walkthrough

- Mobile app — configuration flexibility (navigation, scroll animations, card layouts)

- Mobile app — booking flow and checkout

- Mobile app — itinerary planner and multi-venue intelligence

- Mobile app — in-ride video/info and in-park navigation

- Tracker ownership and filtering — simplifying TICVAI-side action items

- Process cadence — weekly tracker review and standing stand-up call

- Planning — PMS onboarding, decision log review, new team member

4. Detailed Discussion

4.1 AI Model Billing — Brief Carryover

- Chinmay briefly noted that AI agents behave identically regardless of which underlying language model a client selects, with only minor performance variation, and that recommended models will be proposed per functionality; any additional cost for a specific model/provider (e.g., ChatGPT) would be borne by the client.

- Deferred (Allam): confirmed this topic (AI billing/provider cost model) will be discussed in full during the dedicated AI workshop rather than resolved here.

4.2 Project Tracker Walkthrough — Current Status Across Modules

- Chinmay walked through current status: finance infrastructure documentation is complete; role-based access control is in progress; B2C design steps for CRM, CMS, and seat management modules are being finalized so development can begin; change-impact analysis and the resale marketplace are both in documentation; flash-sale load simulation work continues, feeding into the HLD/LLD diagrams.

- Confirmed (Chinmay): by end of this week, he expects to complete back-end configuration wireframes (venue management screens), finalize UI/UX for web and mobile, and complete the HLD/LLD diagrams for the platform.

- Confirmed (Allam): TICVAI will review and provide feedback on the website and mobile wireframes by end of day/next morning.

- Outlook (Chinmay): expects all three fronts (website, mobile, HLD/LLD) to be closed out by Friday, with a dedicated project management system (PMS) task board going live from Monday so developer comments/questions on any task are visible and reviewable by TICVAI as well.

4.3 Open Questions Flagged by Chinmay — Invoicing/Taxation & Biometric Consent for Minors

- Chinmay flagged two areas needing TICVAI's input, to be sent by email later the same day: (1) invoicing and taxation module questions, and (2) biometric data storage/consent handling.

- Biometric consent — detail: confirmed that storing biometric data for adults with consent is compliant based on his compliance review; however, the same approach may not be appropriate for children, raising the question of whether to exclude biometric storage entirely for minors, or allow it with a parent/guardian-signed consent form instead.

- Agreed (Allam): requested Chinmay send both questions by email so TICVAI can discuss internally and provide consolidated feedback, rather than deciding on the call.

4.4 Guest Mobile App — Revised Design Walkthrough

- Strong positive reception (Allam/Qossai): both confirmed the revised mobile app design is a substantial improvement over the previous version — Qossai had previewed it independently beforehand and liked the opening video and overall visual polish; Allam confirmed the UI/graphics quality is now much stronger.

- Process (Chinmay): explained the redesign followed a working session with the front-end development team the previous day, incorporating their UX/UI input, resulting in a deliberately different flow from the web application rather than a reused structure — addressing the exact feedback raised in the previous session.

4.5 Mobile App — Configuration Flexibility

- Chinmay demonstrated configuration options available across the redesigned app: adjustable home-screen navigation bar layouts (e.g., home/explore/map/buy-tickets in different arrangements), selectable scroll animations for the landing page, and multiple card layout styles (carousel, video poster, split, etc.) for how products are presented.

- A virtual queue join flow was shown with a persistent status notification (e.g., “in queue, 25 minutes”) and an in-app food-ordering option from venue outlets, kept deliberately simple rather than built out as a full e-commerce flow.

4.6 Mobile App — Booking Flow & Checkout

- The booking flow (date/day-pass selection, quantity, cross-sell, sign-in) was confirmed as functionally identical to the web app, with the same configurable step-indicator styles (bars, dots, counters, step names) and a “save and finish later” option that retains an in-progress order locally.

- The stadium/venue seat map was demonstrated with the same pinch-to-zoom-in and zoom-out interaction agreed in the previous session (seat rendering was still glitched in this build but confirmed as the intended behavior); checkout completes in 4 steps, supporting Apple Pay/card payment and adding the resulting ticket to Apple Wallet or Google Wallet.

- Font, header/footer (not yet available in the current wireframe build), card size, and layout are all confirmed as configurable, consistent with the web app's white-labeling approach.

4.7 Mobile App — Itinerary Planner & Multi-Venue Intelligence

- The itinerary planner (previously discussed, referencing the Yas Island planner) was demonstrated: party composition (adults/children with height/age), visit dates, pace preference (packed/balanced/relaxed), and cuisine preferences feed into an auto-generated, swappable multi-day itinerary with associated costing.

- Key requirement (Allam): the itinerary builder must apply multi-venue intelligence — e.g., if only one of several theme parks in a multi-venue setup has an Indian restaurant, the system must check actual venue-level amenities before including that preference in the itinerary, rather than assuming uniform availability across all venues.

- Confirmed (Chinmay): understood and agreed — the planner should pull only from rides, F&B, and retail actually available at each specific current venue. Also noted a gap flagged internally by a Softlabs teammate: retail/kiosk shops were not yet included in the planner's venue-linked options (only F&B), and confirmed this will be added.

4.8 Mobile App — In-Ride Video/Info & In-Park Navigation

- Requested (Qossai): asked whether the header-style video seen elsewhere could also play directly on individual ride/attraction detail pages, without a loading screen in front of it.

- Confirmed (Chinmay): this functionality already exists (an info button reveals ride details and plays video); agreed to remove the loader so the video plays directly.

- In-park navigation — demonstrated: a live map view lets a guest navigate to a selected point (e.g., the nearest food outlet), entering a walking-navigation mode that guides the guest in real time.

- Raised (Qossai): asked what software/technology this in-park 3D navigation would require, and whether it needs an external tool.

- Confirmed (Chinmay): the platform can support this natively (React Three.js) — requiring a 3D GLB model file of the venue plus an accompanying metadata file defining pathways and locations; combined with the guest's live GPS position, this can be built entirely within the platform without external mapping integration.

4.9 Tracker Ownership & Filtering — Simplifying TICVAI-Side Action Items

- Raised (Allam): asked Chinmay to show which tracker items are currently assigned to TICVAI (Allam/Qossai) as owner, to understand exactly what's pending from their side.

- Simplification requested (Allam): rather than segregating TICVAI-owned items into many detailed sub-categories, requested Chinmay group anything requiring Allam's or Qossai's input/review under a single, simple category/tag — making it easy to filter and action everything expected from TICVAI in one view.

- Agreed (Chinmay): acknowledged the tracker has accumulated many not-yet-updated items and committed to sharing a revised, reorganized version reflecting this simplification.

4.10 Process Cadence — Weekly Tracker Review & Standing Stand-Up Call

- Agreed (Allam): requested the tracker be circulated weekly (end or start of week) so both sides have consistent visibility into overall status.

- Agreed (Allam/Chinmay): a recurring weekly stand-up call dedicated specifically to reviewing the tracker will be set up, with Allam to confirm a fixed day/time with Qossai and share it with Chinmay.

4.11 Planning — PMS Onboarding, Decision Log Review & New Team Member

- PMS (project management system): Chinmay confirmed a dedicated task board will go live from Monday, with an invite to follow so TICVAI can see and comment on any developer task directly.

- Decision log: Chinmay has compiled a separate file documenting roughly 577 individual configuration decisions made by his team while building the wireframes, some of which may need TICVAI's review/validation; proposed sharing this by end of week, with a dedicated call next week to walk through it if needed — agreed by Allam.

- New team member: Chinmay confirmed a colleague, Reshma, will join the project from next week and take over coordination of the tracker/task sheets and PMS administration going forward, including maintaining the weekly update cadence.

5. Key Decisions & Agreements

- AI model billing/provider cost discussion is deferred to the dedicated AI workshop.

- Biometric consent handling for minors (exclude entirely vs. parent/guardian-signed consent) is an open question Chinmay will formally raise by email for TICVAI's internal review and consolidated feedback, alongside separate invoicing/taxation module questions.

- The guest mobile app redesign (following front-end team input) is confirmed as a strong improvement and broadly approved in direction, with detailed feedback to follow once TICVAI completes its review.

- The itinerary planner must apply multi-venue intelligence, cross-checking actual venue-level amenities (rides, F&B, retail) rather than assuming uniform availability across all venues in a multi-park itinerary; retail/kiosk options will be added alongside F&B.

- In-park 3D navigation can be built natively within the platform (React Three.js, a venue GLB model plus a pathway/location metadata file, and live GPS), without external mapping integration.

- Tracker items requiring TICVAI's input will be grouped under a single, simple category/tag rather than finely segregated, to make TICVAI's outstanding items easy to filter and action.

- The tracker will be circulated weekly, with a recurring, dedicated weekly stand-up call established specifically for tracker review.

6. Open Items / Questions for Follow-Up

- Feedback on the revised website and mobile wireframes — pending from Allam/Qossai.

- Formal email covering invoicing/taxation questions and the biometric consent question for minors — pending from Chinmay.

- Revised, simplified tracker (TICVAI items grouped under one category) — pending from Chinmay.

- Consolidated decision log (~577 configuration decisions) — pending from Chinmay by end of week, with a possible dedicated review call next week.

- Recurring weekly tracker stand-up call day/time — pending confirmation from Allam and Qossai.

- PMS invite and onboarding — pending from Chinmay, to be coordinated going forward by incoming team member Reshma.

7. Action Items

| Action Item | Owner | Due | Status |
| --- | --- | --- | --- |
| Provide feedback on the revised website and mobile app wireframes | Allam / Qossai | By end of day / next morning | Open |
| Send a formal email covering the invoicing/taxation module questions and the biometric consent question for minors | Chinmay Parab | Today | Open |
| Review Chinmay's emailed questions internally and provide consolidated feedback | Allam / Qossai | Upon receipt | Open |
| Share a revised, simplified tracker with TICVAI-owned items grouped under a single category/tag | Chinmay Parab | Today | Open |
| Review the revised tracker and provide feedback | Allam / Qossai | Upon receipt | Open |
| Share the consolidated decision log (≈577 configuration decisions made during wireframe-building) for TICVAI's review | Chinmay Parab | End of this week | Open |
| Complete back-end configuration wireframes (venue management screens), final UI/UX, and HLD/LLD diagrams | Chinmay Parab | End of this week | In Progress |
| Send a project management system (PMS) invite so developer tasks/comments are visible to TICVAI | Chinmay Parab | Shortly | Open |
| Confirm a recurring weekly day/time for a dedicated tracker stand-up call | Allam / Qossai | Upcoming | Open |

8. Next Steps

- By Friday: HLD/LLD diagrams, venue management (back-end configuration) wireframes, and final web/mobile UI/UX are all expected to be complete.

- A recurring weekly stand-up call will be scheduled specifically for tracker review.

- Reshma (new Softlabs team member) joins next week and will take over tracker/PMS coordination.

- Decision log (~577 decisions) to be reviewed by TICVAI, with a dedicated call next week if needed.

--- End of Minutes ---