Minutes of Meeting

Workshop – Food & Beverage, Retail, Procurement & Inventory — POS Backend Configuration, Table Management & Procurement Deep-Dive

| Date | 18-August-2026 | Project | TICVAI |
| --- | --- | --- | --- |
| Meeting Type | Technical Workshop — POS Backend, Inventory & Procurement | Prepared by | Chitrangi Mestry |

Primary Objective

Solution/Product team to walk the client through the proposed POS backend configuration for Food & Beverage outlets, table management, and the Inventory & Procurement module, for review, validation and alignment on outlet-level vs. venue-level configuration approach.

Participants

- TICVAI Team

- Softlabs Team

Agenda

- Walkthrough of the F&B POS backend configuration – outlets, menus, recipes, kitchen and table management

- Discussion on outlet-level vs. venue-level configuration and role-based access control

- Walkthrough of the F&B stock, inventory item master, warehouse structure and costing methods

- Walkthrough of supplier management and purchase order workflows

- Review of the project tracking platform and alignment on next steps

# 4. Detailed Discussion

## 4.1 F&B Command Center — Overview & Outlet Setup

- Allam walked through the F&B Command Center, giving a real-time, consolidated view across all outlets – total sales, orders, average order value, average preparation time, kitchen load, top-selling items and operational alerts.

- Outlets can be categorised into types (fine dining, quick service, coffee, etc.), each with configurable features – e.g., quick-service outlets do not require table booking, while fine-dining outlets need a table layout.

- Every outlet is linked to a main department (Food & Beverage) and sub-department (outlet name), along with cost centres and status.

## 4.2 Recipes, Operating Hours & Service Channels

- Recipe-based stock depletion can be configured at the outlet level, either in real time or at end-of-day, depending on outlet type.

- Operating hours and service periods (breakfast, lunch, dinner, late night) can be defined per outlet to analyse revenue by time slot.

- POS & device management allows configuration of receipt printers, kitchen printers and KDS devices per outlet/terminal.

- Service channel configuration allows enabling/disabling specific items per sales channel (POS, kiosk, QR ordering, online) per outlet.

## 4.3 Kitchen & Preparation Stations

- Kitchens can be divided into stations (grill, fryer, beverage, dessert, etc.), each mapped to specific printers or KDS devices.

- Order routing and KDS printer rules determine where an item is printed/displayed, based on category or item, with a fallback station/device if the primary one is offline or faulty.

- F&B Controls allow global configuration of approval workflows (e.g., void approval, refund approval) based on amount thresholds and user privileges.

## 4.4 Menu, Product & Recipe Management

- The Menu & Product Command Center tracks menus, active recipes and products, and flags products without mapped recipes or with unavailable ingredients.

- Menu Builder defines the front-end POS layout per outlet – categories, item tiles (image, name, price) and configurable button sizes for fast-selling items; agreed the current layout is a reference only and UI/UX can be improved.

- Product creation captures product name, auto-generated PLU code, category/sub-category, pricing type, inventory-tracking toggle, recipe linkage, unit of measurement and preparation time.

- Modifiers can be free or chargeable with minimum/maximum selection rules; combo meals support component selection with upgrade options and additional cost.

- Recipe & BOM management captures ingredient quantity, unit, cost (from purchase data), preparation time, yield, selling price and margin.

- Ingredient substitution allows an alternate ingredient to be used automatically when the primary ingredient is out of stock, subject to availability. Production planning aggregates recipe requirements to forecast prepared-item quantities.

## 4.5 Outlet-Level vs. Venue-Level Configuration — Key Discussion

A detailed discussion took place on whether F&B configuration (menus, recipes, costing, inventory) should be managed at the venue level or the outlet level, particularly for outlets leased out to third-party operators.

- Qossai noted that when a venue leases a restaurant to a third party, the operator typically manages its own costing, inventory and procurement, with the venue only taking a revenue share (~10%) – favouring outlet-level configuration for leased outlets.

- Chinmay Parab flagged that supporting both venue-level and outlet-level configuration would effectively require two variations of the application/data model, adding development complexity.

- Decision: The team agreed to proceed with outlet-level configuration for F&B, applying the same segregation logic to Retail for consistency. Venue-owned, homogeneous outlets (e.g., popcorn/ice-cream booths) may still be set up centrally once and applied across outlets, but the underlying configuration model remains outlet-level.

## 4.6 Role-Based & Outlet-Level Access Control — Open Item

- Allam raised the need to restrict a user's visibility/access to specific outlets (e.g., an F&B manager for one outlet should not see other outlets' items).

- Chinmay Parab identified two possible approaches: (a) adding dedicated segregation tables, or (b) introducing a venue/outlet ID key into the existing schema. The first offers granularity but increases long-term maintenance; the second is simpler but needs validation.

- Action: Chinmay Parab to evaluate both approaches and confirm the most feasible and efficient option before the next workshop (also relevant for ticketing/event-specific access).

## 4.7 Kitchen Operations & Course-Wise Ordering

- The Kitchen Operations Command Center shows live order counts, items pending/firing and kitchen station status.

- Course-wise ordering (mainly for fine dining) groups orders by course (starters, main course, dessert) so the kitchen fires each course at the right time, ensuring freshness.

- A live “fired” timer on each kitchen ticket tracks elapsed time since the order was sent (not a countdown) and resets when a course within that ticket is completed/dished out. Not applicable to quick-service outlets, which print and prepare orders immediately.

## 4.8 Table Management (Fine Dining)

- A visual floor/table map (main hall, terrace, VIP lounge, etc.) shows table status and allows tables to be tagged with a customer category (e.g., VIP) to help staff prioritise service.

- Decision on table status flow: Available → Ordered → Table Closed (post payment) → Reserved (when booked in advance). A separate “Cleaning” status was discussed and deliberately excluded – agreed this is an operational task managed manually by staff and does not need a system status, avoiding unnecessary complexity.

- Reservation module includes table selection (with system recommendations), customer details, guest count, location/outlet, and an optional deposit adjusted against the final bill; walk-in and waitlist management are also supported.

- A per-table activity log (seated, drinks ordered, food ordered, sent to kitchen, course served, etc.) is available, along with actions like Add Guest, Change Server and Transfer Table.

## 4.9 Unified Customer Profile

- Decision: A single, unified customer profile will be used across ticketing, F&B and retail to give a 360° view of guest activity and avoid duplicate records (a known issue in other systems where the same name is created multiple times with spelling variations). Example: a guest who buys tickets online and later dines at a restaurant will be matched by name/mobile number and associated with the same profile.

## 4.10 F&B Stock, Wastage & Requisitions

- The F&B Stock Command Center shows stock value, low-stock/critical/out-of-stock items and recipe-based ingredient consumption.

- Production execution & batch management tracks planned vs. actual vs. yield quantity and batch losses; wastage/spoilage must be recorded per item to keep costing accurate.

- Requisitions allow an outlet to request replenishment stock from the central warehouse when running low.

- The consolidated F&B Command Center rolls up sales, orders, food cost and gross margin across outlets, with breakdowns by sales channel and hour; dashboards will be role-based (e.g., F&B Director sees all outlets; outlet manager sees only their own).

## 4.11 Inventory & Procurement — Item Master, UOM & Costing

- The Inventory & Procurement module covers both F&B and Retail – total inventory value, item counts and out-of-stock items, broken down by department/sub-department.

- Item Master captures category, item type, status and unit of measurement (UOM), which is essential for accurate recipe costing and handles pack-size conversions (e.g., 1 carton = 24 pieces; 1 case = 2 litres = 2000 ml).

- Costing methods discussed: Weighted Average (costing averaged across received batches at different prices – most commonly used) and FIFO (earliest received batch consumed/costed first). The system should support both options.

- Warehouse & location structure supports a customisable hierarchy (e.g., main warehouse → food warehouse → beverage warehouse), with flexibility to receive stock centrally or directly at an outlet/kitchen for fast-moving perishables.

- Expiry tracking must be maintained at batch/date level, and reorder & alert configuration will notify staff when stock reaches a minimum threshold.

## 4.12 Simplification Principle — Guiding Decision

- Decision: While the reference material includes many granular statuses (put-away, picking, packing, dispatching, etc.), the team agreed NOT to implement every status. The goal is to keep day-to-day workflows simple and fast for end users, and this principle should guide UI/UX and workflow design across inventory and warehouse operations.

## 4.13 Supplier & Purchase Order Management

- Suppliers can be categorised (F&B, retail, engineering, etc.), with a Supplier Master capturing details, linked item categories, compliance documents and performance scorecards.

- Purchase Request → Approval → Purchase Order is the standard flow when stock needs replenishment; Request for Quotation (RFQ) allows comparing prices from multiple suppliers before finalising an order.

- Three purchase order types identified: Regular PO (standard item/quantity/price entry), Contract PO (pre-agreed fixed pricing for a defined period, auto-picked on subsequent orders), and Service PO (for non-inventory items/services such as equipment maintenance).

- Spend analysis provides visibility into category-wise, supplier-wise and contract-wise spend.

## 4.14 Project Tracking Platform (Development Readiness)

- Chinmay Parab shared an overview of the internal tracking platform being built to manage development scope – organising work into “spines”, “satellites” and contracts, and mapping screens, user journeys, API calls and the database tables each API reads from/writes to.

- The tool is intended to help both client and development team validate functionality screen-by-screen and journey-by-journey, and to make AI-assisted development more accurate by having the schema and API structure pre-defined.

- Currently populated in depth for the POS/ticketing module; other modules (Retail, CRM, resource management, seat assignment, etc.) are pending and will be added progressively. The team acknowledged that full 1:1 alignment with the original plan is unrealistic (typically ~80–85% coverage), which is an acceptable working assumption.

# 5. Key Decisions & Agreements

- F&B (and, by extension, Retail) configuration will be managed at the outlet level rather than the venue level.

- Table status flow simplified to: Available → Ordered → Table Closed → Reserved (no separate “Cleaning” status).

- A single, unified customer profile will be maintained across ticketing, F&B and retail to avoid duplicate records.

- Inventory/warehouse workflows will be kept simple – not every granular status (put-away, pick, pack, dispatch, etc.) will be implemented in the system.

- System must support both Weighted Average and FIFO costing methods for inventory valuation.

- Three purchase order types – Regular, Contract, and Service – will be supported.

# 6. Open Items / Questions for Follow-Up

- Outlet-level user access restriction: which approach (segregation tables vs. venue/outlet ID key) is most feasible – Chinmay Parab to evaluate and confirm.

- Final confirmation on whether retail will fully mirror the outlet-level configuration decision made for F&B.

- Detailed design of role-based dashboards (F&B Director vs. outlet-level roles) to be finalised.

- Document explaining each F&B screen (today's and last Friday's session) – pending from Allam.

# 7. Action Items

| - Action Item | - Owner | - Due | - Status |
| --- | --- | --- | --- |
| - Share detailed screen-by-screen documentation covering today's session and last Friday's session | - Allam | - EOD 18 Aug | - Open |
| - Evaluate and confirm the most feasible approach for outlet-level user access restriction (segregation tables vs. venue/outlet ID key) | - Chinmay Parab | - Before next session | - Open |
| - Confirm and share exact timing for the next workshop call | - Allam | - EOD 18 Aug | - Open |
| - Share access links to the development/QA tracking platform (screens, journeys, APIs, schema) | - Chinmay Parab | - 18–19 Aug | - Open |
| - Prepare scope for next session: tracker review, Retail workshop and CRM workshop | - Chinmay Parab / Allam | - Next session | - Open |

# 8. Next Steps

- Session to begin with a 15–20 minute review of the project tracking platform/tracker.

- Followed by the Retail workshop, then the CRM

- Allam to confirm exact timing for the next session during the day.

— End of Minutes —