TICVAI PLATFORM

Deployment Architecture

Three topologies, and what the contracts already decide

Submitted to

Miracle Star Trading L.L.C.

Dubai, United Arab Emirates

Submitted by

Softlabs Group

Softlabs Technologies And Development Pvt. Ltd.

Mumbai, India

24 August 2026  —  Design Package  —  Version 1.0

CONFIDENTIAL

title: “TICVAI — Deployment architecture” toc: true

# Deployment architecture — three topologies, and what the package already decides

31 August 2026.

## What cannot be delivered, and why

Build is 0%. 380 tables are specified and none is written as DDL; no service exists, no container image exists, no endpoint answers. There is nothing to load-test.

A reproducible environment running one workload against three topologies needs three deployed topologies. Any table below reporting CPU utilisation, p99 latency or error rate would be fabricated, and a fabricated benchmark is worse than none — it gets planned against, and the first real measurement contradicts a decision already made.

What is deliverable is better than a benchmark for the placement question specifically, and it is this: every one of the 1,025 operations already declares the scope it resolves at. That is a decision recorded in the contracts, not a number inferred from load. A benchmark would measure consequences of the placement; the contracts state the placement.

What is missing and only measurement can give: the constants. Requests per second a single instance sustains, connection cost per pool, cache hit ratio under the real key distribution, autoscale reaction time. Those are in section 7 as a test specification.

## 1 · The two numbers do not describe the same system

250,000 requests a day is 2.9 per second. Five thousand per second is 1,700 times that.

At 5,000 RPS the entire daily volume arrives in fifty seconds.

That is not a busy platform. It is a flash sale, and it is exactly the failure Qossai described on 31 July: a Bahrain theatre where roughly 30,000 people tried to buy at once, the platform went down, and the outage cost the client relationship.

So daily volume does not size anything here. Every scale in the brief — 10k through 250k — sits between 0.1 and 2.9 RPS at steady state. The sizing question is entirely the burst, and the burst does not hit sixteen services evenly.

A 5,000 RPS spike is a queue of people buying one thing. From the flows already walked, it lands on: catalogue read, availability, lease acquisition, order creation, payment. Five paths across four services. Marketing, Reporting, Inventory, Maintenance and F&B see no part of it.

Which means the honest answer to “how do we size for 5k RPS” is: you do not size the platform for it. You size four services for it and leave twelve alone.

## 2 · Agent 1 — every service per venue

Refutable from the data before any test runs.

IdentityService carries 81 inbound cross-service touches, more than any other service. Per venue, a guest who signed in at one venue is unknown at the next. A staff member’s role is granted at a scope in a tree that spans venues, and 304 of 380 tables anchor on platform.org_unit — the hierarchy itself is not venue-scoped, so the service that resolves it cannot be.

CrossRegionService is incoherent per venue. Its job is moving a pseudonymous guest link between jurisdictions (ADR-0010). A per-venue instance has no counterpart to talk to.

WhiteLabelService is 100% tenant-scoped across all 50 of its operations. A per-venue instance would hold one tenant’s branding, replicated once per venue, and a publish would have to fan out to every one.

And the arithmetic. Sixteen services × one venue = sixteen deployments. A tenant with eleven venues is 176. At 200 tenants averaging three venues, 9,600 service instances before a single request arrives — against a steady-state load of 2.9 RPS.

Verdict: refuted. Not on cost, though the cost is absurd. On correctness — three services cannot be venue-scoped without breaking what they do.

## 3 · Agent 2 — every service per tenant

Also refutable, and more subtly.

It contradicts ADR-0001. A cell is one jurisdiction, and a tenant can operate in more than one. A per-tenant stack spanning UAE and Saudi violates data residency — the constraint that shapes the entire platform.

LedgerService is 68% region-scoped, and region is neither tenant nor venue. Currency, fiscal year and tax rules are region properties (ADR-0018). A per-tenant ledger holding two regions either splits internally — which is the multi-tenancy it was meant to avoid — or gets it wrong.

And the isolation it buys is aimed at the wrong axis. The spike is one venue on a Saturday, or one event going on sale. A per-tenant stack scaling for that scales eleven venues’ worth of every service because one venue is busy.

Verdict: refuted. It isolates by the wrong boundary and breaks the jurisdiction rule.

## 4 · The three-way split is missing an axis

The brief offers venue, tenant, shared. The platform has four.

venue 682 (67%) · tenant 247 (24%) · region 48 (5%) · workstation 45 (4%) · brand 2 · platform 1

Region is 48 operations and it is where the money lives — FX rates, fiscal periods, legal entities, tax codes, settlement. LedgerService sits there and belongs in neither of the two buckets offered.

Workstation is 45 and it is not a deployment scope at all — it is a till, and its operations run against a shared service with the workstation as a parameter.

## 5 · The placement map, derived from declared scope

Dominant scope is the contract’s own declaration, not an inference.

| Service | Scope | % | In | Off | Placement | Scaling driver |
| --- | --- | --- | --- | --- | --- | --- |
| Catalogue | venue | 94 | 71 | 18 | SHARED/HPA | request volume — read |
| Order | venue | 79 | 32 | 26 | SHARED/HPA | request volume — write |
| Identity | tenant | 59 | 81 | 4 | SHARED/HPA | request volume — auth |
| Access | venue | 84 | 38 | 12 | SHARED + edge | request rate, flat |
| Tenancy | venue | 79 | 64 | 10 | SHARED | read-mostly, cached |
| Ledger | region | 68 | 20 | 4 | REGION | region count, batch |
| Platform | tenant | 97 | 11 | 1 | SHARED | tenant count |
| WhiteLabel | tenant | 100 | 3 | 3 | TENANT | tenant count |
| CrossRegion | tenant | 56 | 3 | 3 | REGION-PAIR | region count |
| Fnb | venue | 97 | 2 | 47 | VENUE | venue count |
| Inventory | venue | 94 | 17 | 15 | VENUE | venue count |
| Retail | venue | 89 | 5 | 2 | VENUE | venue count |
| VenueOps | venue | 95 | 15 | 39 | VENUE | venue count |
| Marketing | venue | 73 | 25 | 9 | SHARED | queue/worker load |
| Ai | tenant | 53 | 12 | 0 | SHARED | external API limits |
| Reporting | venue | 93 | 1 | 0 | SHARED | replica load, batch |

### The rule, stated once

A service is shared and horizontally scaled when its load is a function of requests. It is scoped when its load is a function of how many of something exist.

Three tests, in order:

Does it appear on the burst path? Catalogue, Order, Identity and Access do. Nothing else does. Those four scale on RPS and must be shared — a per-venue Catalogue cannot absorb a spike aimed at one venue, because the spike is in that venue.

Is it read by everyone? Identity at 81 inbound touches, Tenancy at 64, Catalogue at 71. A service most others depend on is a service that must be one thing. Replicating it per venue multiplies the reads without reducing them.

Is its data confined to the boundary? F&B at 97% venue-scoped, 47 offline operations, and two inbound touches. Nothing outside a venue reads its kitchen tickets. That is a service that can sit at the venue and should — because 47 offline operations means it must keep working when the venue’s network does not.

### Where the rule is uncomfortable, and why it still holds

F&B, Inventory, Retail and VenueOps are venue-placed and they are the largest group — 286 operations across four services. The instinct is to share them for efficiency.

Offline is why not. 123 of their operations work offline: a till trades from a local journal, a kitchen display keeps sending food out, a stock count happens where the stock is. A shared service cannot be locally available, and local availability is the product rather than a resilience feature.

They also do not need to scale. A kitchen runs at the speed of a kitchen. No traffic spike makes food faster.

## 6 · Deployment configurations by scale

These are shapes, not measurements. Instance counts assume a per-instance capacity that the benchmark in section 7 exists to establish. Treat every number as a hypothesis with a named way to falsify it.

One thing holds across all seven rows: steady state never exceeds 3 RPS, so the whole matrix is about burst headroom and nothing else.

### Small — 10k to 50k/day, 1k–2k RPS

Single cell. Shared services at minimum replicas, venue services co-located.

Catalogue 2–6, Order 2–6, Identity 2–4, Access 2 + edge cache. Everything else 1–2. Postgres: one primary, one replica. Redis: single node, 2 GB. Autoscale on RPS, not CPU — CPU lags a burst by the time it takes to fill a queue. p95 target 200 ms on read, 400 ms on order creation.

Failure characteristic: one cell, so a cell failure is total. Acceptable at this scale and it should be stated rather than assumed, because 99.99% was agreed on 31 July and a single cell does not deliver it.

### Medium — 100k to 150k/day, 2k–3k RPS

Same topology, more headroom, and the first read replica that matters.

Catalogue 4–12 with a replica behind it. Order 4–10. Identity 3–6. Postgres: primary plus two replicas, Reporting pinned to the analytical one (ADR-0016). Redis: 3-node cluster, 8 GB. Marketing workers separate from its API — a campaign send is queue depth, not request rate, and mixing them makes both unpredictable.

### Large — 200k/day, 3k–4k RPS

Catalogue and Order autoscale independently. The lease path becomes the constraint.

acquireInventoryHold is where a flash sale actually fails: contended rows, and every buyer wants the same ones. This is the thing to load-test first, not the catalogue read.

Catalogue 6–20, Order 6–16, Identity 4–8. Connection pooling in front of Postgres becomes mandatory — 20 Order instances at 20 connections is 400 against a primary that will not want them.

### Maximum — 250k/day, 5k RPS

This is CF-162 scenario (c), and it is not a bigger version of the others.

Fifty seconds of the day’s entire volume. The right answer is a short-lived environment for one sale — the client asked for exactly this on 24 August and the package does not model it.

What it needs: a catalogue replica or snapshot, a lease path that can serialise contention, and a reconciliation route for its orders back into the permanent platform. The last is the hard part and has no design. Same shape as offline sync, one layer up.

What it does not need: Marketing, Reporting, Inventory, Maintenance, F&B, Retail. Six services that see no part of a ticket sale.

## 7 · The benchmark that would validate this

Run it when there is something to run it against. The workload does not need inventing — it is in the package.

Request mix from the flows. F58 a ticket sold at a till, F59 a seat picked and held, F61 a gate admitting a group, F43 the concurrency case. Those are the real sequences with the real operation counts, already walked.

Six patterns, and the fifth is the one that matters:

steady · burst 2×–5× · venue-heavy · tenant-heavy · one venue generating disproportionate load · even.

The fifth is the Bahrain case. It is also the one that distinguishes the three topologies most sharply, because it is where per-tenant isolation fails — one venue’s spike scales a whole tenant.

Establish these constants, which nothing else can supply:

RPS per instance at p95 under 200 ms · connections per instance under load · cache hit ratio on the real key distribution · lease contention throughput on a single hot performance · autoscale reaction time from trigger to serving · cold start for each service image.

The lease number is the one to get first. Everything else is arithmetic once you have it; that one is a property of the contention model and cannot be estimated from a per-instance figure.

## 8 · What this depends on that is still open

CF-161 — one database per cell or one per service. Open since 24 August, ADR-0028 still reads Accepted, and it contradicts a client-facing recommendation. Every instance count above assumes shared-schema; per-service databases change the connection arithmetic entirely.

CF-162 — the three scenarios. This document is a partial answer to it and should be attached when it is closed.

CF-64 — AWS or Azure, pending DESC. Everything here is provider-neutral. Nothing below it can be: managed Postgres sizing, the Redis tier, autoscale semantics and cost are all provider choices, and CF-64 also carries the RPO and RTO targets, which are stated nowhere.

## The single defensible sentence

Scope where the data is confined and availability is local. Share where the load is a function of requests rather than of how many venues or tenants exist. Place at region where the law does.

Four services scale on traffic. Four sit at the venue because they must keep working without a network. Two sit at the tenant because their data is a tenant’s. Two sit at the region because currency and law do. Four are shared because everything reads them.

Nothing here needs a benchmark to decide. The benchmark decides how many, not where.