# TICVAI — Flow coverage plan

Table of Contents

## Contents

- The finding that changes the plan

- What each pass buys

- The twelve

- What to change about the metric

# Flow coverage — what to build, in what passes, and why the number is the wrong target

24 August 2026. 35 flows, 1,007 operations, 21% coverage.

## The finding that changes the plan

Twelve flows move coverage from 21% to 25%.

That is not a disappointing result to be improved on. It is the honest arithmetic: a flow names five or six operations, 792 operations sit in no flow, and reaching 50% would take roughly eighty more flows. Reaching 100% would take two hundred.

So coverage is the wrong target, and the effort is right. A flow earns its place by crossing a boundary — two services, two devices, or a state machine — and listPromotions will never be in a flow because there is no boundary to cross.

The measure that matters is defects found per flow, and it has been one or more every time:

| Flow | What it found |
| --- | --- |
| F28 food safety | HACCP absent from 947 operations — a regulatory exposure |
| F29 table service | 29 operation links missing; the device-handover gap in the flow model |
| F31 menu lifecycle | No P04 screen polled for a catalogue bundle — a published menu reached no till |
| F32 till day | The readiness check ordered after the float instead of before |
| F33 offline | BO-130/BO-133 at wave 2 while offline trading is wave 1 |
| F34/F35 retail | Two |

Twelve flows at that rate is roughly a dozen defects, and the coverage percentage is a side effect.

## What each pass buys

| Pass | Flows | Targets | New ops |
| --- | --- | --- | --- |
| 1 | F36, F37, F38 | Catalogue 9%, Identity 11%, and the money path | 14 |
| 2 | F39, F40, F41 | Marketing 18%, AI 7% — the weakest service, provisioning | 11 |
| 3 | F42, F43, F44 | White-label, seating, the developer surface | 5 |
| 4 | F45, F46, F47 | Maintenance, season tickets, reporting | 7 |

Pass 1 is where the risk is. CatalogueService is the largest service at 132 operations, sits on the sale path, and is walked at 9%. IdentityService is read by twelve contracts. A refund is the only path where money leaves.

Pass 2 includes the AI boundary. ADR-0020 has caught four wrongly-placed writes and no flow has ever walked it — the boundary is enforced by a checker and never exercised end to end.

Passes 3 and 4 are lower yield and should be treated that way. Five and seven new operations respectively; worth doing, not worth doing first.

## The twelve

### Pass 1 — the sale path and the law

F36 · A price list is created, versioned and published createPriceList -> setPrices -> copyPriceList -> listPriceVariances -> publishBundle -> getLatestBundle Versioned pricing has never been walked, and F31 already proved the publish path had a hole in it — the till that did not poll. This is the same shape one layer down.

F37 · A DSAR is raised and answered createDsarRequest -> getDsarRequest -> deleteGuestAccount -> listAuditRecords Regulatory, and it crosses identity, pii and cross-cell. ADR-0023 separates principal from subject precisely so this is answerable; nothing has ever tested that it is.

F38 · A refund is requested, approved and paid createRefundRequest -> approveRefund -> createRefund -> recordSettlement The only path where money leaves the platform. Crosses Order, Approvals and Ledger — three services and an approval state machine.

### Pass 2 — engagement and provisioning

F39 · A campaign is built, sent and measured createSegment -> previewSegment -> createCampaign -> testSendCampaign -> launchCampaign Marketing is the largest domain and the one most likely to split. Walking it is how the split line gets tested before it is drawn.

F40 · A guest asks the concierge and it acts createAiConversation -> sendAiMessage -> listProposedActions -> decideProposedAction The ADR-0020 boundary, walked. A suggestion proposes; a person decides. The one flow where the interesting property is what the system may not do.

F41 · A tenant is provisioned onto a cell createTenant -> addLicenceAddOn -> setModuleEnablement -> validateTenantConfig -> publishTenantConfig The licence-to-screen join declared on 24 August, exercised. requiresModule was added to 476 screens and nothing has yet walked a tenant buying a module and seeing the screens appear.

### Pass 3 — publishing, seating, developers

F42 · A white-label app is branded and published — one new operation; mostly already covered.

F43 · A seat map is built and sold from — createSeatHold and extendSeatHold are contended inventory, which is a concurrency story nothing walks.

F44 · A developer registers and calls the API Found while planning this, before writing anything: rotateApiCredential and revokeApiCredential exist, and the operation that mints the first one is rotateApiCredential itself on POST /credentials. That reads as a rotate and behaves as a create, and a developer reading the contract will look for createApiCredential and not find it. Worth a naming decision.

### Pass 4 — the long tail

F45 · A work order is raised, done and verified · F46 · A season ticket is sold, shared and used · F47 · A report is defined, scheduled and delivered

Two to three new operations each. Real journeys, low yield, and the right place to stop.

## What to change about the metric

Report flow coverage per service, not per platform. 21% across 1,007 operations says nothing; AI at 7% and VenueOps at 36% says where to look.

Add it to the services workbook beside the deploy order — a service at 7% coverage is a fact a build team should see next to the instruction to deploy it.

Stop at four passes. After F47 the next flow is worth less than the next table written, and build is still 0%.