TICVAI PLATFORM

Outstanding Design Packs

What is missing, and what each pack must contain

Submitted to

Miracle Star Trading L.L.C.

Dubai, United Arab Emirates

Submitted by

Softlabs Group

Softlabs Technologies And Development Pvt. Ltd.

Mumbai, India

24 August 2026  —  Design Package  —  Version 1.0

CONFIDENTIAL

## Contents

- The tally, reconciled first

- 1 · Inventory & Procurement — boards 6 and 7 only

- 2 · Marketing & CRM Configuration — 120 rows, the largest gap

- 3 · Seat Management & Venue Mapping — 130 rows, zero drawn

- What to ask for, in one sentence each

- What this unblocks

# The three outstanding design packs — what is missing and what each must contain

25 August 2026. The all-boards index tracks 320 rows the package has never seen. Three packs, and they are not equally urgent — the numbers below are counted from the package rather than taken from the index.

## The tally, reconciled first

The index and the package count different things and both are right.

|  | Index | Package |
| --- | --- | --- |
| Screens | 678 board rows | 492 screens |
| Drawn | 216 frames | 84 screens pointing at a drawn board |

One screen can own many frames. BO-044 owns eighteen — nine F&B and nine Retail — because configuring an outlet and configuring a store are the same screen under a different licence. That is the module system working, and it is why a frame count and a screen count will never agree.

Pack frames on disk: 160. F&B 62, Retail 58, POS 34, Boards v2 6. The index says 161 for the same three. One frame apart, and worth finding.

## 1 · Inventory & Procurement — boards 6 and 7 only

Least urgent of the three, and the index overstates the gap.

50 of 50 inventory operations are already on screens, and 20 of 28 screens are already drawn — the Retail and F&B packs covered receiving, counting and requisitioning between them.

Eight screens remain undrawn:

P06  EMP-066  Stock Count & Cycle Count Management
P06  EMP-068  Reservation, Allocation & Omnichannel Inventory
P06  EMP-069  Barcode, RFID, Serialized Stock & Traceability
P06  EMP-070  Inventory Exceptions, AI Replenishment & Actions
P08  BO-050   Stock Position & Valuation
P08  BO-138   Production Execution & Batch Management
P08  BO-140   Product Availability, 86 & Operational Food Safety
P08  BO-141   Operational Alerts, AI Replenishment & Action Centre

Ask for boards 6 and 7 specifically, not the pack. Boards 1–5 have already been absorbed through the F&B and Retail drops, and re-importing them risks a second frame set for screens that already have one.

The file the index links and the package lacks is Inventory Board 1.dc.html — check-wireframes has warned “a board still to arrive” for days, and if boards 1–5 are already covered, that link should be removed rather than filled.

## 2 · Marketing & CRM Configuration — 120 rows, the largest gap

96 operations, 42 screens touch them, 6 drawn.

MarketingService is the largest domain in the package — 96 operations, 37 tables — and it is walked at 41%. The 20 August workshop covered CRM, identity resolution, consent, segmentation, loyalty, wallet, marketing automation and the Visual Journey Builder, and no board came out of it.

Spread across five platforms, which is why one pack is the right shape rather than five:

P01 Guest Web        10 screens
P02 Guest App         9
P08 Venue Management  6
P12 Venue Support     6
P06 Venue Staff App   3

What the pack must cover, from the 20 August minute:

- Customer profiles — unique and mandatory fields, family and guardian linking

- Duplicate detection, identity resolution and merge rules — CF-160 settled that a merge takes the narrower of two consents; the screen that shows a proposed merge does not exist

- Consent, retention and archival — CF-165 is open precisely here: consent is modelled, retention and archival are not

- Audience segmentation and behavioural analytics

- Loyalty, membership tiers, wallet

- Marketing automation — campaigns, offers, the Visual Journey Builder

- RBAC for CRM and configuration modules

- AI chat, routing and case management

- Surveys and gamification

The Journey Builder is the one to see drawn before it is built. A visual canvas is the kind of screen a specification describes badly and a board settles in one picture.

## 3 · Seat Management & Venue Mapping — 130 rows, zero drawn

47 operations, 15 screens, none drawn. The only pack where the package has nothing.

P08 Venue Management  8 screens
P01 / P02             4
P04 / P10             2

Four operations were built on 24 August against the 21 August decision and none has a drawing:

- copySeatMapSection — section-level copy between maps

- diffSeatMapVersions — layout version comparison, counts and one readable sentence per change, with accessible seats counted separately

- importSeatMap / getSeatMapImport — AI-assisted import from PDF, image, Excel or CSV

The import is the one that most needs a board. It proposes a draft and a person accepts it (ADR-0020) — and what that acceptance screen shows is the whole design. Confidence, what it could not read, and a way to correct it before publishing. A seat map wrong by two rows is worse than one that took an afternoon, and the screen is what makes that visible.

The diff needs one too, for the same reason. 396 rows in Seating_Manifest_1.xlsx; a diff that lists 396 changes is noise. “Row H moved back two” is a design decision, not an implementation detail.

## What to ask for, in one sentence each

| Pack | Ask |
| --- | --- |
| Inventory | Boards 6 and 7 only — 1 to 5 are already absorbed |
| Marketing & CRM | The whole pack, and the Journey Builder before anything else |
| Seat Management | The whole pack, and the import-acceptance and diff screens before anything else |

## What this unblocks

CF-164 — the F&B/Retail/Procurement/Inventory workshop is outstanding in three consecutive MoMs, and the package built 96 F&B operations without it. Boards 6 and 7 are not a substitute for the workshop.

CF-165 — retention and archival. The Marketing pack is where the screen would show what happens to a profile at the end of its life.

CF-166 — closed on the contract side 24 August, open on the drawing side. Four operations with no board.