TICVAI PLATFORM

Flow Coverage

Three passes, and what each one found

Submitted to

Miracle Star Trading L.L.C.

Dubai, United Arab Emirates

Submitted by

Softlabs Group

Softlabs Technologies And Development Pvt. Ltd.

Mumbai, India

24 August 2026  —  Design Package  —  Version 1.0

CONFIDENTIAL

## Contents

- What the passes bought

- The number is not the point, and here is the evidence

- Coverage per service

- Where the ceiling is, and why we stopped

- What to do with this

# Flow coverage — three passes, and what each one found

24 August 2026. 93 flows, 1,014 operations, 53% coverage — from 21% at the start of the day.

## What the passes bought

| Pass | What | Flows | Coverage |
| --- | --- | --- | --- |
| — | Before | 35 | 21% |
| 1 | Guest and staff journeys from the screens | +28 | 30% |
| 2 | Chains from the client boards’ own GOES TO edges | +20 | 46% |
| 3 | Service-boundary and platform journeys | +12 | 53% |

The forecast was 39%, 46% and ~60%. Two landed; the third fell short because the resource-CRUD tail was not worth writing — see the ceiling below.

## The number is not the point, and here is the evidence

Every pass found defects the contract audit had not. A screen with too many operations validates cleanly; only a journey notices.

Pass 1 — 67 operations stripped across 19 screens. A till could author the catalogue and cancel a performance. A scanner could create access points and run a cash shift. A staff app could create roles. EMP-004, EMP-005 and EMP-006 — list, detail and raise — carried identical nine-operation sets, so a list screen could complete a task.

Pass 1 also found two contract gaps. No case operation was guest-callable — a guest could raise nothing and read nothing — and GST-034 Lost & Found declared exactly one operation, which was getGuestOrderStatus. Order tracking on a lost-property screen.

Pass 2 found the module system working. Five of 74 board chains collapse to one screen, and all five are BO-044: the client drew nine F&B views and nine retail views of one outlet-configuration surface. That is the strongest evidence in the package that requiresModule is the right shape.

Pass 3 found the largest single defect of the three. 121 operations stripped from the platform console. Eleven P09 screens carried the same nine subscription operations; nine carried the tenant lifecycle. ADM-015 API Rate Limit & Quota Management could create and terminate tenants and declared no quota operation at all — the screen for the job could not do the job. setApiQuota existed and nothing called it.

And three older flows were depending on that defect, which is the part worth sitting with: a flow written against a bulk-attached screen validates, and it is wrong.

## Coverage per service

This is the number to report, not the aggregate. 53% across 1,014 operations says nothing; the spread says where to look.

| Service | Operations | In a flow | Coverage |
| --- | --- | --- | --- |
| CrossCellService | 16 | 5 | 31% |
| ControlService | 102 | 40 | 39% |
| MarketingService | 96 | 39 | 41% |
| RetailService | 35 | 15 | 43% |
| CatalogueService | 132 | 57 | 43% |
| WhiteLabelService | 50 | 22 | 44% |
| OrderService | 77 | 35 | 45% |
| VenueOpsService | 102 | 48 | 47% |
| IdentityService | 44 | 21 | 48% |
| AccessService | 30 | 17 | 57% |
| AiService | 30 | 17 | 57% |
| LedgerService | 54 | 33 | 61% |
| ReportingService | 29 | 18 | 62% |
| TenancyService | 71 | 50 | 70% |
| FnbService | 96 | 70 | 73% |
| InventoryService | 50 | 48 | 96% |

InventoryService at 96% and CrossCellService at 31% — and the difference is not risk, it is attention. Inventory was walked four times across three passes; cross-cell has one flow and it is the only service that reaches another jurisdiction.

## Where the ceiling is, and why we stopped

78 operations are alone on their path — no second operation on the resource, nothing to walk to. They will never be in a journey and that is correct.

The theoretical ceiling is 92%. The practical one is lower.

49 of the 74 board chains were left unbuilt because they add 13 operations between them. They revisit screens already walked from another direction — 74 chains across 156 frames means most frames appear in several, and once BO-007 and KIT-002 are walked a chain passing through them again adds nothing.

The resource-CRUD tail was not written. 203 resources hold uncovered operations and the top 20 hold 194 of them — but a create-read-update-close walk over /promotions crosses nothing. One service, one screen, one state machine check-states already validates. It would move the number and find little.

Build is 0%. Sixty CRUD flows is roughly the effort of writing the DDL for 379 tables, and only one of those two unblocks a build team.

## What to do with this

Report coverage per service and put it beside the deploy order. It is now a column in TICVAI_Services_and_Data_Segregation.xlsx, banded — green above 60%, amber above 40%, red below.

Treat a service under 40% as unwalked rather than under-documented. CrossCellService, ControlService, MarketingService, RetailService and CatalogueService are there, and Catalogue is the largest service in the package.

Write a flow when a boundary is crossed, not to move a percentage.